SauceDemo – Final Test Execution Report

- Execution Information

| Field | Details |
| --- | --- |
| Project | SauceDemo Manual Testing |
| Application | SauceDemo |
| URL | https://www.saucedemo.com/ |
| Environment | Windows 11 |
| Browser | Google Chrome |
| Execution Date | 04th September, 2026 |

- Execution Summary

| Result | Count |
| --- | --- |
| Total planned | 40 |
| Executed | 37 |
| Passed | 31 |
| Failed | 6 |
| Blocked | 0 |
| Not Executed | 3 |
| Pass Percentage | 31/40 x 100 = 77.5% |

- Module Summary

| Module | Executed | Passed | Failed | Blocked |
| --- | --- | --- | --- | --- |
| Login | 8 | 8 | 0 | 0 |
| Product | 8 | 4 | 4 | 0 |
| Cart | 7 | 6 | 1 | 0 |
| Checkout | 8 | 7 | 1 | 0 |
| Checkout Overview | 3 | 0 | 0 | 0 |
| Order | 1 | 1 | 0 | 0 |
| Navigation | 1 | 1 | 0 | 0 |
| End-to-End | 1 | 1 | 0 | 0 |

- Defect Summary

| Jira ID | Module | Severity | Priority |
| --- | --- | --- | --- |
| SD-1 | Product | Medium | Medium |
| SD-2 | Product | Medium | Medium |
| SD-3 | Product | Medium | Medium |
| SD-4 | Product | Medium | Medium |
| SD-5 | Cart | High | High |
| SD-6 | Checkout | High | High |

- Failed / Blocked Test

| Test Case ID | Status | Reason | Jira Reference |
| --- | --- | --- | --- |
| TC_013 | Failed | Product image is not displayed correctly | SD-1 |
| TC_016 | Failed | Dropdown functionality is not working | SD-2 |
| TC_017 | Failed | Dropdown functionality is not working | SD-3 |
| TC_018 | Failed | Dropdown functionality is not working | SD-4 |
| TC_020 | Failed | All selected products aren't displayed in Cart | SD-5 |
| TC_027 | Failed | Checkout information is not working | SD-6 |

- Risks and Observations

Defects were identified during functional testing

Testing was performed on the specified browser and environment

- Conclusion

Functional testing of the SauceDemo application was completed for the planned test cases. The execution results, identified defects and test cases were documented. The defects found during testing were logged in Jira and linked to the relevant test cases.