Test Plan – SauceDemo

| Title | Description |
| --- | --- |
| Test Plan Name | SauceDemo Website Test Plan |
| Version | 1.0 |
| Date | 02nd September, 2026 |
| Author | Tester |
| Objective | SauceDemo is a demo e-commerce website used for testing shopping functionalities such as login, products, cart, and checkout. |

| Title | Description |
| --- | --- |
| Objectives | To verify all major functionalities, work correctly, identify and report defects, to verify the complete shopping flow from login to checkout |
| In Scope | Login, product listing and sorting, add / remove from cart, cart, checkout, logout, Basic UI and Navigation |
| Out of Scope | Performance and security testing |
| Test Approach & Test Types | Manual testing will be performed using functional. |
| Test Environment & Browsers | OS: Windows 11 Browsers: Google Chrome & Microsoft Edge Environment: SauceDemo web application |
| Test Data Approach | Use valid and invalid login credentials, product data, and checkout information to cover positive and negative scenarios |
| Roles & Responsibilities | QA Testers, Developer, Test Lead |
| Entry Criteria | Application is accessible Test environment is ready Test cases and test data are available |
| Exit Criteria | All planned test cases are executed Critical defects are fixed or accepted Test results are documented |
| Risks, Assumptions & Mitigation | Possible risk includes website down, slow internet, browser compatibility issue and changes to website functionality. These risks can be reduced by testing on multiple browsers and retest after fixes. |
| Test Deliverables | Test Plan, Test Scenario, Test Case, Test Data, RTM, Execution Report, Defect Report. |
| Schedule | Testing will be carried out from 02nd September, 2026 to 05th September, 2026. |
| Approval / Sign Off | The test plan will be reviewed and approved by the trainer, teacher or project manager. |